EnergyEye v2

Know your electricity bill before it arrives — and cut it.

A realistic product blueprint for smart home energy monitoring,

bill prediction, and carbon footprint reduction

Complete Project Document — Vision, Architecture, Build Plan & Roadmap

July 2026

# Table of Contents

Table of Contents	1

1. Executive Summary	1

2. The Problem	1

2.1 The user's problem	1

2.2 The market gap	1

3. From v1 to v2: What Changed and Why	1

4. The Product	1

4.1 What the user experiences	1

4.2 The carbon layer	1

4.3 Alerts: the retention engine	1

5. System Architecture	1

5.1 Overview	1

5.2 Hardware layer (one device, not a sensor zoo)	1

5.3 Cloud layer (AWS)	1

5.4 Intelligence layer: three tiers that grow with the data	1

5.5 Application layer	1

6. Realistic 3-Month Build Plan	1

7. Problems We Will Face (and How We Handle Them)	1

8. Market Potential and Business Path	1

8.1 Why India, why now	1

8.2 Go-to-market sequence	1

8.3 What EnergyEye becomes	1

9. Roadmap Beyond v2	1

10. Closing Summary	1

# 1. Executive Summary

EnergyEye is a smart home energy monitoring product that shows users their live electricity consumption, predicts their monthly bill in rupees before it arrives, warns them before they cross expensive tariff slabs, and quantifies the carbon emissions they avoid by acting on those warnings.

The mission of the project is to reduce household carbon footprint. The mechanism is money: in a home, every kilowatt-hour saved is carbon saved — they are the same physical action. Users rarely change daily behaviour for abstract CO₂ numbers, but they act immediately when they can see rupees at stake. EnergyEye therefore leads with the bill and delivers the carbon reduction as the automatic, visible consequence.

The one-line pitch “Know your electricity bill before it arrives — and cut it.” Every design decision in this document flows from that sentence. The carbon story is the mission; the bill is the hook that makes real users adopt it and keep using it.

This document is a complete, self-contained blueprint: what the product is, why it was redesigned from the original concept, the full system architecture, the technology stack, a realistic 3-month build plan for a four-person team, the problems we expect and how we handle them, the pilot and go-to-market path, and the long-term roadmap.

# 2. The Problem

## 2.1 The user's problem

- The bill is a surprise. Households discover their electricity cost only when the bill arrives — weeks after the wasteful behaviour that caused it. There is no feedback loop.

- Slab tariffs punish silently. In India, electricity is billed in slabs: crossing a monthly usage threshold (e.g., 250 units) raises the rate applied to consumption. A household can cross a slab without ever knowing, adding hundreds of rupees to the bill.

- Energy waste is invisible. A geyser left on, an ageing AC drawing more than it should, standby loads running all night — none of this is visible to the user until money has already been spent.

- Carbon impact is abstract. Most people genuinely care about sustainability but have no personal, concrete number connecting their daily behaviour to emissions.

## 2.2 The market gap

Commercial products (Sense, Emporia Vue, Ohm Assistant) prove the category works, but they are either not tailored to Indian slab tariffs, priced for Western markets, or focused on hardware sales rather than an ongoing intelligence service. Meanwhile, India's electricity prices keep rising, air-conditioner penetration is growing rapidly, and the national smart-meter rollout (RDSS) is creating future data access that today's products do not exploit.

# 3. From v1 to v2: What Changed and Why

The original EnergyEye concept (“AI-driven sensor fusion platform”) was directionally right but promised more than a four-person team can build in three months — and more than early users actually need. Version 2 keeps the vision and fixes the scope. The table below is honest about what was cut, why, and when it returns.

| Original v1 promise | Why it is not realistic (yet) | v2 decision |
| --- | --- | --- |
| Per-appliance efficiency via multi-sensor fusion | Requires a smart plug on every appliance, or NILM (load disaggregation) — a hard ML problem even funded companies struggle with | Whole-home monitoring first; optional smart plugs for 2–3 big appliances in Phase 2 |
| ML models trained in weeks 7–8 | Useful models need months of real consumption data from real homes; in week 7 there is almost no data | Rule-based logic + statistics first; real ML in Phase 3 once data exists |
| Remote control of arbitrary appliances | Means integrating dozens of ecosystems (Tuya, Matter, brand APIs); each is real work | Dropped from v1; one ecosystem (Tuya) considered in Phase 2 |
| Environmental sensors (temperature, humidity) | Adds cost and wiring without adding rupee value to the user in v1 | Cut; weather data via public APIs in Phase 3 instead |
| Separate Edge Gateway hardware layer | Extra hardware, extra failure point | The ESP32 sensor node IS the edge gateway — it buffers locally and syncs |
| Native mobile app | Two extra codebases to maintain | Responsive PWA: installs to home screen, sends notifications, one codebase |

The mindset shift The v1 document described a Series-A company's product. v2 describes something four students can build, demo, and put in ten real homes. A narrow product that works beats a broad product that is 30% real — in a hackathon and in the market.

# 4. The Product

## 4.1 What the user experiences

A small device is installed at the home's mains. Within minutes, the user opens the EnergyEye web app on their phone and sees four things, prominently:

- Live power draw — what the home is consuming right now, in watts.

- Units used this month — running kWh total, matching the utility meter.

- Projected bill in ₹ — the headline feature: what this month's bill will be if current behaviour continues, computed against the exact local tariff slabs.

- One actionable alert — e.g., “You will cross the 250-unit slab in ~6 days, which raises the rate on every unit. Reducing AC use by 1 hr/day keeps you under.”

Everything else — historical charts, appliance insights, exports, settings — lives behind these four panels.

## 4.2 The carbon layer

Carbon is presented as the earned outcome, not the sales pitch. India's grid emission factor (published by the Central Electricity Authority, roughly 0.7–0.8 kg CO₂ per kWh) turns every saved unit into a concrete number:

- Dashboard panel: “This month you've avoided 42 kg of CO₂ — like 2 trees planted.”

- Monthly summary: “You saved ₹340 and 31 kg of CO₂ versus last month.”

- Shareable achievement cards — users screenshot carbon wins far more than bills, which becomes the product's organic viral loop.

## 4.3 Alerts: the retention engine

Dashboards get abandoned after two weeks; alerts keep products alive. In India the channel that gets read is WhatsApp, not app push notifications. EnergyEye sends via the WhatsApp Business API:

- Weekly usage + cost summary with a carbon line.

- Slab-crossing warnings, days in advance.

- Anomaly alerts: “Today's usage is 40% above your typical Tuesday — did something get left on?”

# 5. System Architecture

## 5.1 Overview

The architecture is deliberately a single, simple pipeline with no optional layers:

Data flow Sensor node (ESP32 + PZEM-004T at the mains) → MQTT over home WiFi → AWS EC2 instance [Mosquitto broker → Ingestion service → TimescaleDB] → REST API → PWA dashboard + WhatsApp alert worker

## 5.2 Hardware layer (one device, not a sensor zoo)

- Prototype: ESP32 microcontroller + PZEM-004T v3 energy metering module (~₹1,200–1,500 total). Measures voltage, current, power, power factor, and cumulative kWh at the mains. A CT clamp version avoids cutting any wires.

- Offline resilience: the ESP32 buffers readings in local flash when WiFi drops and syncs on reconnect — this is what replaces the v1 “Edge Gateway layer” and solves the data-gap problem for free.

- Production path: do not manufacture hardware. Partner with an existing CT-clamp device maker or rebrand a Tuya-based energy meter. Hardware manufacturing is where small teams die.

## 5.3 Cloud layer (AWS)

- Single EC2 instance to start (2 vCPU / 4 GB is plenty for hundreds of homes): Mosquitto MQTT broker, a Node.js/Python ingestion service, and the API server.

- TimescaleDB (PostgreSQL extension): one database engine that handles both time-series readings and user/device profiles — no need to run and operate two database systems.

- Security from day one: TLS on MQTT (per-device credentials), encrypted storage, and strict access control. Energy data reveals when people are home — privacy is a real obligation, not a slide bullet.

## 5.4 Intelligence layer: three tiers that grow with the data

| Tier | What it does | Technology | When it ships |
| --- | --- | --- | --- |
| Tier 1 — Tariff engine + rules | Live bill projection in ₹, slab-crossing warnings, threshold alerts. This is the killer feature and needs zero ML. | Deterministic code; local tariff slabs encoded (e.g., Torrent Power / UGVCL for Gujarat) | Day one |
| Tier 2 — Statistics dressed as intelligence | Rolling averages, day-of-week baselines, anomaly detection (“40% above your typical Tuesday”) | pandas / SQL window functions — users cannot tell it is not “AI” | After 2–3 months of data |
| Tier 3 — Actual ML | Usage forecasting, weather-correlated AC prediction, eventually NILM-style appliance detection | Trained models — finally possible because months of multi-home data now exist | 6–12 months, many homes |

## 5.5 Application layer

- Responsive PWA (React or similar): installs to the phone home screen, works on every device, one codebase. The v1 “future mobile app” becomes free.

- REST API between frontend and backend; JWT-based auth.

- WhatsApp Business API worker for the alert engine described in §4.3.

# 6. Realistic 3-Month Build Plan

Four people, twelve weeks, one rule: make one pipeline rock solid before adding anything.

| Phase | Weeks | Goal | Key deliverables |
| --- | --- | --- | --- |
| Month 1 — One real home, real data | 1–4 | End-to-end pipeline from a live house | ESP32 + PZEM node assembled and installed in one team member's home; MQTT → AWS → TimescaleDB flowing; offline buffering tested by unplugging the router |
| Month 2 — The killer feature | 5–8 | Bill prediction that matches reality | Tariff engine with local slabs; month-end ₹ projection; the four-panel dashboard; kWh validated against the utility meter (±5% is the credibility bar) |
| Month 3 — Real users, real breakage | 9–12 | 5–10 pilot homes surviving the real world | WhatsApp alerts live; carbon panel live; onboarding flow; fixing everything that breaks when real WiFi, real meter boards and real users get involved — a lot will |

The make-or-break test EnergyEye's kWh reading must match the user's actual electricity bill within about 5%. If the numbers disagree, users lose trust instantly and permanently. Calibration and validation against real bills is therefore a first-class engineering task, not an afterthought.

# 7. Problems We Will Face (and How We Handle Them)

| Problem | Reality | Mitigation |
| --- | --- | --- |
| Installation friction | The device sits at the mains. Most users will not DIY anything near the meter board. | Design for electrician-free CT-clamp install where possible; for pilots, the team installs personally; long-term, partner with local electricians per city. |
| Hardware cost vs perceived savings | ₹2,000–8,000 upfront is hard to justify if savings look like ₹200/month. | Lead with bill prediction and slab warnings (immediate, obvious value); keep prototype BOM under ₹1,500; subscription model spreads cost. |
| Unreliable home WiFi | Data gaps destroy trust in the numbers. | On-device buffering + sync (built into the node from day one). |
| Calibration drift | If EnergyEye's kWh diverges from the meter, the product is dead. | Calibration during onboarding against the utility meter; monthly self-check against actual bills; ±5% accuracy bar. |
| Tariff complexity | Slab tariffs differ by state and utility and change over time. | Tariff engine built as configurable data, not hard-coded logic; start with one utility (local), add others as config files. |
| Retention cliff | Users check dashboards obsessively for two weeks, then never again. | WhatsApp alerts and monthly bill prediction are the retention engine; the dashboard is secondary. |
| Privacy | Energy traces reveal occupancy — when a family is home or away. | TLS everywhere, per-device credentials, encrypted storage, minimal retention, clear user-facing policy. |

# 8. Market Potential and Business Path

## 8.1 Why India, why now

- Electricity prices keep rising and AC penetration is growing fast — the bill pain is increasing every year.

- Slab tariffs make the value proposition sharp and quantifiable: “we kept you under the slab” is a rupee number, not a vibe.

- The RDSS smart-meter rollout is the long-term unlock: future versions can pull consumption data directly from utility smart meters — onboarding customers with no hardware at all. That is the real strategic play, and the current hardware phase is how the product and the models get built before that door opens.

## 8.2 Go-to-market sequence

- Pilot: 10 homes, free, validate ±5% accuracy against real bills.

- Early adopters: 50 paying users — hardware at cost + ₹49–99/month subscription.

- The smarter wedge: SMEs and shops. A business with a ₹15,000/month electricity bill treats a ₹200/month monitoring tool as an obvious purchase. B2B also opens the ESG angle: a verified “your business avoided X tonnes of CO₂ this year” report is something companies increasingly need for compliance and credentials — this is where the carbon mission becomes revenue, not just sentiment.

## 8.3 What EnergyEye becomes

Short term: a bill-prediction and energy-waste product for homes. Medium term: an SME energy-intelligence service with ESG reporting. Long term: a software-only energy intelligence layer on top of India's smart-meter infrastructure, with per-appliance ML insights trained on years of real household data — the v1 vision, arrived at in the order that actually works.

# 9. Roadmap Beyond v2

| Phase | Additions |
| --- | --- |
| Phase 2 (months 4–6) | Tuya smart plugs for AC/geyser (the 60–70% of a typical Indian bill); statistical anomaly engine (Tier 2); bill-vs-prediction accuracy reports; onboarding without team present |
| Phase 3 (months 6–12) | ML forecasting and weather-correlated predictions (Tier 3); appliance control via the one chosen ecosystem; SME dashboard + ESG report export; multi-utility tariff configs |
| Phase 4 (year 2+) | Smart-meter data integration (hardware-free onboarding); NILM-style appliance detection; native apps only if PWA limits are actually hit |

# 10. Closing Summary

EnergyEye v2 keeps the original mission — reducing household carbon footprint — and delivers it through the one mechanism proven to change daily behaviour: showing people their money in real time. It cuts everything that a four-person team cannot make real in three months, and sequences the ambitious parts (ML, appliance control, mobile apps, per-appliance insight) to return exactly when the data and the users exist to support them.

The result is a project that can be built, demonstrated live from a real house, piloted in ten homes, and grown into a genuine product — instead of remaining an architecture diagram. The bill is the hook. The carbon is the mission. The discipline of v2 is what connects them.